## Slide 1: GM Leadership Report – John Viola

## Slide 2
Initiatives
  Veterans Memorial Gazebo
  Golf
  Racquet Sports
  Holiday Decorations
  RFP – Food & Beverage
  Budget
  Holiday Events
  Mailboxes
  Leaf Maintenance
  Metrics

## Slide 3: Veterans Memorial Pavilion
  Dedication ceremony held prior to the Veterans Day event on November 11th
  Preliminary estimate approved by Board on December 13, 2023 for $100,000 (gazebo kit)
  Enhanced structure estimated $150,000 in February 2024
  Final budget requested and approved $200,000
    Not included in original estimate:
      Added brick work ($42,000), door/frames ($3,000), architectural design ($20,000)
      Increase in contractors fee (+$20,000), lumber (+$10,000), roofing (+$10,000)

## Slide 4: Golf
  Driving range building
    Scheduled to be completed in December
  Bridge on 4th fairway
    Waiting on cost from contractor (estimated: $40,000)
    Replacing current fencing on sides of bridge with railings
    Scheduled to be completed in January (1 week)
    Minimal disruption to golf course

## Slide 5: Golf
  Irrigation
    Phase I still in process
    On track, on budget
    Pumping station to begin within next few weeks

## Slide 6: Racquet Sports – Renovations
  Status: green
  Project to begin in the winter
  Racquet Sports Director to finalize initial drawing by next week

## Slide 7: Holiday Decorations
  Holiday decorations will be displayed starting next week
  Extra lights will be added throughout Ocean Pines
  Electronic signage to include holiday messaging
  Additional decorations to be added for Hannukah and Kwanzaa

## Slide 8: RFP – Food & Beverage
  Current contract for food and beverage services ends April 30, 2025
  RFP required per Section 9.05 of the Bylaws
  Board tasked GM to initiate and deliver proposals with analysis and recommendation(s)
  Next steps: Board to authorize the General Manager to begin negotiation of a food and beverage contract

## Slide 9: FY 2025/2026 Budget
  Reviewing budget with departments
    To include pricing study by all amenities
    Increased cost of safety
  On track to deliver budget binders to Budget & Finance and Board prior to the holidays
  Meetings scheduled (officially approved):
    Budget & Finance review: January 2nd - 3rd
    Board review: January 8th – 9th

## Slide 10: Director of Business Administration – Linda Martin

## Slide 11: Holiday Events
  Light up the Pines: register by December 9th
  November 30th: Tree Lighting Ceremony, 6:30 p.m., White Horse Park
  December 7th: breakfast with Santa, 8-11 a.m., Community Center
  December 10th: Vienna Boys Choir, 7 p.m., OC Performing Arts Center – tickets still on sale
  December 21st: swim with Santa, 5-8 p.m., Sports Core Pool

## Slide 12: Mailboxes
  Public Works still working on mailboxes
  Doing repairs in-house in lieu of replacing boxes
  Recently repaired Terns Landing mailboxes

## Slide 13: Leaf Maintenance
  Leaf bag program continues
    Republic will pick up 4 bags with normal trash pick up
    Republic also having special pick up of paper bags only on November 23rd and December 7th, 14th, and 21st
    Public Works will start picking up bagged leaves on November 25th – January 3rd
    Public Works will also have the yard open the whole month of December (except on holidays) from 8:00 a.m. – 3:00 p.m.
    If you have your leaves raked up to the road, they will not be picked up unless bagged

## Slide 14: CPI Violation Dashboard October
As of 10/1/24 | New Violations | Closed Violations | As of 10/31/24
307 | 116 | 230 | 193
Violations
116 violations initiated in October: 29 maintenance/trash/debris; 25 no permit; 8 signs; 54 miscellaneous
  Miscellaneous violations includes stop work orders, trailers, unregistered/junk vehicles, and vehicle parking
230 violations complied out; 193 remain open
  64 maintenance/trash/debris; 47 no permit; 8 signs; 74 miscellaneous
71 of 193 violations still open are in legal

## Slide 15: Work Orders October
Open Work Orders as of 10/1/24 | New Work Orders | Closed Work Orders | Open Work Orders as of 10/31/24
94 | 70 | 76 | 88
70 work orders initiated in October: 7 bulkhead; 13 drainage; 14 grounds/landscaping; 4 roads; 1 sign; 31 general maintenance
Majority still open in drainage (43):
  13 – over 30 days; 17 – over 60 days
    Average 1-4 work orders a day to complete depending upon severity

## Slide 16: Customer Service Dashboard (from info@oceanpines.org) October
Type | # Received – Oct.
Amenities | 7
CPI | 13
Drainage | 0
General | 96
Public Works | 8
TOTAL | 124

## Slide 17: Financials

## Slide 18: MONTH OF OCTOBER 2024 FINANCIAL RESULTS

## Slide 19: OCTOBER 2024 YTD FINANCIAL RESULTS

## Slide 20: UNAUDITED RESERVE SUMMARY OCTOBER 2024 ($ MILLIONS)
 | General Replace | Bulkheads | Roads | Drainage | New Capital | Total
4/30/24 Balance | $5.5 | $0.3 | $0.8 | $0.4 | $0.1 | $7.1
Contributions/ Interest | 1.9 | 1.1 | - | - | - | 3.0
Casino Funds | - | - | 0.3 | 0.1 | - | 0.4
Transfer (Spend) | (1.7) | (0.4) | - | (0.2) | - | (2.3)
10/31/24 Balance | $5.7 | $1.0 | $1.1 | $0.3 | $0.1 | $8.2
Est Remaining FY Spend | (0.7) | (0.7) | (0.3) | (0.2) | - | (1.9)
4/30/25 Estimate | $5.0 | $0.3 | $0.8 | $0.1 | $0.1 | $6.3

## Slide 21: Treasurer’s Report - Monica Rakowski

## Slide 22
Cash & Short-Term Investments
Month of October
As of October 31, 2024, the Association had Approximately (~) $17.0M in Cash
  Cash Decreased ~ ($0.4)M from the Same Time Period Last Year
  Cash Decreased ~ ($0.9M) from September 2024
  $11.7M Invested in CDAR’s
  $62K in Interest Income Recognized for the Month
  Remaining $5.3M in Insured Cash Sweep, Treasury Bills, Money Market and Other Operating Accounts (Diversified Between 2 Local Banks)