## Slide 1: GM Leadership Report – John Viola

## Slide 2: Chief Tim Robinson
  Grants
  Cell phone reception
  School buses

## Slide 3
Initiatives
  Golf Course Irrigation
  Veterans Memorial Pavilion
  Racquet Sports Building
  Jet Ski Slips
  Firehouse
  Electric at Sports Core Pool
  RFP – Food & Beverage
  Operations
  Maintenance
  Drainage
  Roads
  Bulkheads
  Mailboxes
  Metrics

## Slide 4: Golf Course Irrigation
  Phase I
  Timeline: started this month, to be completed by February/March
  Cost: $934,000
  Status: Green

## Slide 5: Veterans Memorial Pavilion
  Timeline: anticipated completion by Veterans Day
  Cost: $200,000
  Status: Green

## Slide 6: Racquet Sports Building
  Timeline: to begin Fall & Winter 2024/2025
  Estimated Cost: $150,000
  Status: Green (planning stage)

## Slide 7: Jet Ski Slips
  Timeline: reviewing options for installing jet ski slips at the Swim & Racquet Marina by next season (we have received interest)
  Cost: TBD
  Status: Green (planning stage – 6 slips)

## Slide 8: Firehouse
  Timeline: shovel in the ground Fall 2025
  Cost: TBD
  Agreement made on preliminary plans with 15,110 sq. footage
  Status: Green (planning stage)

## Slide 9: Electrical Issues at Sports Core Pool
  Electrical issues found on September 2nd (loss of power)
  Repairs completed in-house by Public Works to including running new wire to the building
  Outsource vs. in-house

## Slide 10: RFP – Food & Beverage
  Current contract for food and beverage services ends April 30, 2025
  RFP required per Section 9.05 of the Bylaws
  RFP release date: September 13, 2024
  Questions & inquiries deadline: October 4, 2024
  Proposal submission deadline: October 18, 2024
  To be presented at the October 26, 2024 Board Meeting
  It is a process – the team is fully engaged

## Slide 11: Director of Business Administration – Linda Martin

## Slide 12: Maintenance
  Beach Club – installed air hand dryers
    Air hand dryer also to be installed in upcoming racquet center bathroom renovation
  Sports Core Pool – closed August 19 – September 2 for cleaning
  Marina – cleaned docks
  Yacht Club Pool – removed ladder for repair

## Slide 13: Drainage
  Repair made to failing drainage pipe:
    Work done in-house by Public Works
    Total cost: $1,878

## Slide 14: Roads
  Road paving – roads to be completed this year:
    Commodore Court, Dinghy Court, Fairhaven Court, Juneway Lane, Portside Court, Riverside Court & Weeping Willow Court
  Road safety:
    Curve signs added to Ocean Parkway

## Slide 15: Bulkheads
  2024/2025 Bulkhead Replacement to begin soon
  Properties to be completed:
    74, 76, 78 & 80 Wood Duck Drive
    4, 8, 10, 14, 16, 18 20, 22, 23, 24, & 25 Mallard Drive East
    3, 5, 7, 9, 11, 13, 15 & 17 Ebb Tide Court

## Slide 16: Mailboxes
  Hopewell Court:
    Pedestals replaced (per phase I of the mailbox project)
    Bench donated by the Ocean Pines Garden Club and placed near the mailboxes

## Slide 17: CPI Violation Dashboard August
As of 8/1/24 | New Violations | Closed Violations | As of 8/31/24
266 | 146 | 169 | 243
Violations
146 violations initiated in August: 63 maintenance/trash/debris; 17 no permit; 21 signs; 45 miscellaneous
  Miscellaneous violations includes stop work orders, trailers, unregistered/junk vehicles, and vehicle parking
169 violations complied out; 243 remain open
  97 maintenance/trash/debris; 57 no permit; 14 signs; 75 miscellaneous

## Slide 18: Work Orders August
Open Work Orders as of 8/1/24 | New Work Orders | Closed Work Orders | Open Work Orders as of 8/31/24
202 | 121 | 208 | 115
121 work orders initiated in August: 8 bulkhead; 29 drainage; 15 grounds/landscaping; 2 roads; 3 signs; 64 general maintenance
Majority still open in drainage (56):
  8 – over 30 days; 24 – over 60 days
    Average 1-4 work orders a day to complete depending upon severity

## Slide 19: Customer Service Dashboard (from info@oceanpines.org) August
Type | # Received – Aug.
Amenities | 31
CPI | 28
Drainage | 2
General | 38
Public Works | 13
TOTAL | 112

## Slide 20: Financials

## Slide 21: Budget 2025-2026
  Pivot
  The cost of safety and decisions made
  Support department and amenities (Golf, Aquatics, Rec & Parks and Racquet Sports) continue to address costs and efficiencies
  Increase investment in amenities
  Pricing studies

## Slide 22: MONTH OF AUGUST 2024 FINANCIAL RESULTS

## Slide 23: AUGUST 2024 YTD FINANCIAL RESULTS

## Slide 24: PUBLIC SAFETY PERCENTAGE OF ASSESSMENT

## Slide 25: PUBLIC SAFETY INCREASES TO ASSESSMENT

## Slide 26: UNAUDITED RESERVE SUMMARY AUGUST 2024 ($ MILLIONS)
 | General Replace | Bulkheads | Roads | Drainage | New Capital | Total
4/30/24 Balance | $5.5 | $0.3 | $0.8 | $0.4 | $0.1 | $7.1
Contributions/ Interest | 1.8 | 1.1 | - | - | - | 2.9
Casino Funds | - | - | 0.3 | 0.1 | - | 0.4
Transfer (Spend) | (1.1) | (0.3) | - | (0.2) | - | (1.6)
8/31/24 Balance | $6.2 | $1.1 | $1.1 | $0.3 | $0.1 | $8.8
Est Remaining FY Spend | (1.2) | (0.8) | (0.3) | (0.2) | - | (2.5)
4/30/25 Estimate | $5.0 | $0.3 | $0.8 | $0.1 | $0.1 | $6.3

## Slide 27: Treasurer’s Report - Monica Rakowski

## Slide 28
Cash & Short-Term Investments
Month of August
As of August 31, 2024, the Association had Approximately (~) $18.9M in Cash
  Cash Increased ~ $0.2M from the Same Time Period Last Year
  Cash Decreased Less than ~ $0.1M from July 2024
  $11.6M Invested in CDAR’s
  $66K in Interest Income Recognized for the Month
  Remaining $7.3M in Insured Cash Sweep, Treasury Bills, Money Market and Other Operating Accounts (Diversified Between 2 Local Banks)